# JoinNexiva Master Roadmap (June 2026)

## Vision

JoinNexiva is not a job board.

It is becoming:

The AI-powered Career Operating System for Students and Graduates in Africa.

It starts as the best internship platform in Kenya.

Then becomes:

- Career platform

- Recruitment marketplace

- AI career assistant

- Recruiter SaaS

- African hiring infrastructure

# Current Project Status

## Infrastructure

✅ Next.js App Router

✅ TypeScript

✅ Tailwind CSS

✅ Prisma

✅ PostgreSQL (Supabase)

✅ NextAuth

✅ GitHub

✅ Vercel deployment pipeline

## Authentication

Completed

✅ Login

✅ Role-based authentication

✅ Admin role

✅ Admin redirect

✅ Protected admin page

✅ Session persistence

✅ Logout

Recently completed

✅ Admin navigation hidden from normal users

✅ Admin auto-redirect after login

In Progress

- Forgot Password

- Reset Password

- Email Verification

- Change Password

- Password visibility toggle

- Remember Me polish

## Listings

Completed

✅ Listings page

✅ Listing details

✅ Search

✅ Premium UI

✅ Apply URL

✅ Premium locking

## Payments

Completed

✅ M-Pesa architecture

✅ Payment persistence

✅ Per-listing unlock

✅ Duplicate payment protection

Remaining

- Production M-Pesa credentials

- Webhook hardening

- Payment history

- Subscription options

## Admin

Completed

✅ Admin dashboard

✅ Create listing

✅ Edit listing

✅ Delete listing

✅ Premium toggle

✅ Payment tracking

Remaining

- Recruiter role

- Recruiter dashboard

- Recruiter-owned listings

# SEO Engine (Current Major Focus)

This is the phase that will generate traffic before we spend money on marketing.

## Completed

✅ Resource Hub

✅ Category architecture

✅ Dynamic articles

✅ Article registry

✅ Metadata

✅ First article

✅ Six resource categories

## Resource Design System

Completed

✅ ArticleCard

✅ FeaturedArticle

Remaining

- CategoryHero

- ResourceStats

- RelatedArticles

- Breadcrumbs

Then apply to

- Internship Guides

- CV Writing

- Interview Preparation

- Graduate Programs

- Career Growth

- Company Insights

# SEO Roadmap

## Phase A — Foundation

Completed

- Dynamic article routing

- Metadata

- Static generation

- Category pages

Remaining

- Breadcrumbs

- JSON-LD

- OpenGraph

- Twitter Cards

- Canonical URLs

- XML Sitemap

- Robots.txt

## Phase B — Content Engine

Build

### Internship Guides

100 articles

Examples

- How to Get an Internship in Kenya

- Industrial Attachment Guide

- Best Internship Websites

- Remote Internships

- NGO Internships

### CV Writing

100 articles

Examples

- CV for Fresh Graduates

- ATS CV

- One-page CV

- Best CV Templates

- CV Mistakes

### Interview Preparation

100 articles

### Graduate Programs

100 articles

### Career Growth

100 articles

### Company Insights

300+ pages

Examples

- Safaricom Internships

- Equity Graduate Program

- KCB Careers

- Microsoft Kenya

- Google Africa

### Location Pages

Examples

- Internships in Nairobi

- Internships in Mombasa

- Internships in Nakuru

- Internships in Kisumu

### University Pages

Examples

- UoN Internships

- JKUAT Internships

- KU Internships

- Strathmore Careers

### Industry Pages

Examples

- Finance Internships

- Engineering Internships

- Software Internships

- NGO Internships

# SEO Traffic Goal

Target

## 50,000 organic visitors/month

### Strategy

#### 1. Publish

700–1,000 evergreen articles.

#### 2. Cover every search intent

Examples

- internship in kenya

- attachment opportunities

- graduate trainee kenya

- cv template kenya

- interview questions kenya

- company internships

- university internships

- career advice

#### 3. Build topical authority

Instead of isolated articles:

Internships

│

├── NGO

├── Engineering

├── IT

├── Finance

├── Medical

├── Government

Google rewards topical depth.

#### 4. Internal linking

Every article should link to:

- related guides

- listings

- company pages

- category hubs

#### 5. Structured Data

Every article

- Article Schema

- Breadcrumb Schema

Site

- Organization Schema

- Website Schema

#### 6. Fresh Content

Publish

1 article/day

365 articles/year

This aligns perfectly with your preferred daily workflow instead of trying to produce dozens of posts at once.

# Social Media Engine

Purpose

Not followers.

Traffic.

The workflow is:

Instagram

TikTok

LinkedIn

Facebook

X

↓

JoinNexiva article

↓

Google engagement

↓

Higher rankings

↓

Organic traffic

One post every day.

One article every day.

One SEO asset every day.

Exactly as discussed in your social media plan.

# Marketplace Phase

After SEO begins producing traffic.

Build

- Saved Jobs

- Application Tracking

- Company Logos

- Verified Companies

- Expiry Dates

- Deadline Countdown

- Better Search

# Student Success Platform

Build

- CV Builder

- Cover Letter Builder

- Interview Hub

- Career Assessments

- Skill Gap Analysis

# Recruiter Platform

Build

- Recruiter accounts

- Company dashboard

- Applicant management

- Recruiter analytics

- Company billing

# AI Layer

This becomes your competitive moat.

Build

- AI CV Review

- AI Cover Letter

- AI Interview Practice

- AI Career Coach

- AI Internship Matching

- AI Recruiter Assistant

# Mobile

Only after the web succeeds.

Build

- Android

- iOS

- Push Notifications

- Offline Mode

# Pan-African Expansion

Countries

- Uganda

- Tanzania

- Rwanda

- Ghana

- Nigeria

- South Africa

# Revenue Roadmap

### Stage 1

Student unlocks

KSh 150

### Stage 2

Premium student subscriptions

### Stage 3

Recruiter subscriptions

### Stage 4

Featured listings

### Stage 5

AI career tools

### Stage 6

Enterprise recruiter platform

# Current Milestone

You're approximately 80–85% of the way to a production-ready JoinNexiva MVP. The hardest engineering pieces—authentication, listings, premium access, payments, admin tooling, and the SEO foundation—are already in place. What's left is mostly polishing, content scale, and product expansion rather than core architecture.

# Immediate Sprint (Current)

We paused here because of the Prisma connectivity issue, which is now fixed.

Complete in this order:

- ✅ Restore Prisma connection (done)

- Forgot Password

- Reset Password

- Email Verification

- Change Password

- Password reset emails

- Finish Resource Design System

- Upgrade all six category pages

- Resume SEO content production

- Deploy the new changes to production

## Long-term Vision

The long-term vision in your documents still makes sense:

JoinNexiva evolves from an internship marketplace into the AI Recruitment Infrastructure for Africa, combining student tools, recruiter software, AI automation, and a content engine that attracts users organically. That direction is consistent across your planning documents and provides a coherent path beyond the MVP.

## New Execution Rule (Locked)

From today until v1.0:

Every development session should have two parallel tracks:

### Track A — Product Development (Primary)

Continue building the platform.

Examples:

- Authentication

- Forgot Password

- Reset Password

- Email Verification

- Resource UI

- Admin

- Recruiter features

- Payments

### Track B — SEO (Daily)

Every day, publish one new high-quality article.

That article should then be:

- Added to articles.ts

- Linked from the correct category page

- Internally linked to existing articles

- Later turned into one social media post

This matches your goal of building traffic continuously instead of waiting until the product is "finished."

# Why this is the right strategy

Google doesn't care that you're still coding.

If we wait six months before writing articles, you'll also wait six months before getting organic traffic.

Instead:

- Month 1 → 30 articles

- Month 2 → 60 articles

- Month 6 → ~180 articles

By the time JoinNexiva v1.0 launches, Google may already have hundreds of indexed pages.

# I propose a Daily Sprint Template

Every session we do this:

### Part 1 (45–90 min)

Build one product feature.

Example today:

Forgot Password.

### Part 2 (15–30 min)

Write one SEO article.

Example today:

"How To Write A Cover Letter For An Internship In Kenya"

### Part 3 (5 min)

Add it to:

- src/lib/articles.ts

- Category page

- Internal links

### Part 4 (5 min)

Generate tomorrow's social media asset.

One post.

Done.

# This compounds

After one year you'll have roughly:

- 365 articles

- 365 social posts

- Hundreds of internal links

- A much stronger SEO foundation

That is far more sustainable than trying to produce dozens of articles or posts in a burst.

# So yes...

We do continue from:

Forgot Password → Reset Password → Email Verification

because Authentication is still part of Release 0.1.

But every coding session from now on includes one SEO article.

## I would make one more addition to the roadmap

I would add a permanent recurring task:

### Daily Non-Negotiables

- ✅ Build one feature.

- ✅ Publish one SEO article.

- ✅ Create one social media post that links to that article.

- ✅ Commit and push to GitHub (when the work is in a good state).

This keeps engineering, content, and marketing moving together instead of treating SEO as something to do later.

I think this is the fastest path to both a polished product and the 50,000 monthly organic users you're targeting.